## Slide 1: Scrum class 3

## Slide 2
Outline
1. Scrum artifacts
2. Definition of Done
3. Other methods
4. History
5. Other methods

## Slide 3
Scrum Artifacts
Artifacts represent work or value to provide transparency and opportunities for inspection and adaption.
Specifically designed to maximize transparency of key information.

## Slide 4
Product backlog
A list of everything that might be needed in the product and is the single source of requirements for any changes to be made to the product.
The product owner is responsible in every aspect of it.
The product backlog is never complete.
As the products is used and gains value, and the marketplace provides feedback, the PB becomes a larger and more exhaustive list.

## Slide 5
Product backlog
Multiple Scrum teams often work together on the same product, but a single PB is used to describing the upcoming work.
Higher ordered PB items are usually clearer and more detailed than lower ordered ones.
The development team is responsible for all estimates (though the PO may influence it).
To forecast progress various projective practices have been used though these do not replace empiricism.

## Slide 6
Sprint backlog
The set of PB items selected for the Sprint, plus a plan to deliver the product increment and realize the spring Goal.
It makes visible all the required efforts from the DT to meet the sprint Goal.
The DT modifies it during the sprint and the sprint Backlog emerges during the sprint.
Only the development team can change its Sprint backlog during a Sprint.

## Slide 7
Increment
The increment is the sum of all the PB items completed during a Sprint and the value of the increments of all previous Sprints.
At the end of the sprint the increment must be “Done”.

## Slide 8
Definition of “Done”
Everyone must understand the meaning of “Done”.
It is used to assess when work is complete on the product increment.
When more scrum teams works on the same product backlog, a common definition of “Done” must be defined.

## Slide 9
History
Ken Schwaber and Jeff Sutherland first co-presented Scrum at the OOPSLA conference in 1995.
The history of Scrum is already considered long.

## Slide 10
References
K. Schwaber, J. Sutherland, “The Scrum Guide, the definitive Guide to Scrum: The Rules of the Game”, July 2013.
P. Hundermark, “Do better Scrum”, ver. 3, agile42 – The Agile Coaching Company.
K. Nader, K. Rad, F. Turley, “The Scrum Master Training Manual”, ver 1.2, Management Plaza.